HACKATHON SURVIVAL GUIDE

Build the smallest real Strategy Time Machine

Zillow Offers historical replay  •  Neo4j point-in-time graph  •  One-day build plan

TOMORROW'S MISSION Prove one thing: the same graph shows a different, traceable strategic state when the historical evidence cutoff moves from 10 February 2021 to 5 August 2021.

# 1. The idea you are building

A time machine for strategic decisions. It connects a strategic bet to the assumptions that must be true, dated evidence, downstream exposure, alternative scenarios and decision conditions.

THE CLAIM Not: “The graph predicted Zillow.” Instead: “Using only then-available evidence, the graph produced a traceable, decision-relevant change and showed exactly why.”

## The graph-native path

| Step | Meaning in the demo |
| --- | --- |
| Evidence | A dated filing fact or management claim with public_from. |
| Assumption | Something that must hold for aggressive iBuying to work. |
| Exposure | The consequence if that assumption is weak or false. |
| Scenario | Aggressive principal, hybrid/partner, or capital-light. |
| Action | CONTINUE WITH GUARDRAILS or REASSESS / PAUSE-SCALE. |

# 2. What you build tomorrow — and nothing more

| Time | Goal | Definition of done |
| --- | --- | --- |
| 10:00–11:30 | Learn supplied tools | Know where Aura and the Cypher editor are. |
| 11:30–11:45 | Team/open mic | Say the 20-second idea; team only if it reduces risk. |
| 11:45–12:15 | Create database | Aura connection works. |
| 12:15–12:35 | Seed graph | Copy-paste script completes; count query returns data. |
| 12:35–13:15 | Time machine | Both cutoff dates show different eligible evidence. |
| 13:15–14:00 | Scenario + tripwire | Scenario score runs and Q2 tripwire fires. |
| 15:00–16:00 | Optional explanation | Add LLM/UI only after the graph is stable. |
| 16:00–16:30 | Freeze | Stop features; save queries and screenshots. |
| 16:30–17:15 | Rehearse | Three-minute demo works without improvisation. |
| 17:15–17:30 | Buffer | Reopen and run once from scratch. |

## Minimum technical object model

| Node | Purpose | Example |
| --- | --- | --- |
| StrategicBet | Decision being evaluated | Scale Zillow Offers |
| Scenario | Alternative form of the bet | Aggressive / hybrid / capital-light |
| Assumption | Proposition that must hold | Throughput keeps pace with acquisitions |
| Evidence | Dated observation | Q2 inventory = $1.17bn |
| Exposure | Consequence of failure | Inventory and holding-cost exposure |
| Tripwire | Frozen condition + action | $1bn prototype guardrail → REASSESS |

ASK THE INSTRUCTOR I need help getting the seed Cypher into Aura, returning a path filtered by public_from, and—only if time permits—grounding an LLM explanation in that returned path.

# 3. The exact demo sequence

Paste 01_seed_graph.cypher and run it. The final sanity check must return project nodes and relationships.

Run the hero query with cutoff 2021-02-10. Explain that later evidence is physically present in the graph but ineligible to the query.

Change only the cutoff to 2021-08-05 and rerun. Q2 evidence becomes visible without rebuilding the graph.

Run the assumption ranking. Point out the difference between negative evidence and insufficient evidence.

Run the scenario comparison. Explain that principal ownership multiplies exposure to forecasting, throughput and liquidity assumptions.

Run the multi-hop path and frozen tripwire. End on a concrete action: REASSESS / PAUSE-SCALE.

HERO INTERACTION Change one date. Do not change the prompt, ontology or graph. The system recomputes what evidence is eligible and why the decision state changes.

## What should visibly change?

| 10 February 2021 | 5 August 2021 |
| --- | --- |
| Management confidence and $3.9bn liquidity are visible. | Q2 operating evidence becomes visible. |
| Homes segment losses challenge unit economics. | Inventory is $1.169601bn vs $491.293m. |
| Throughput and forward forecasting remain insufficiently evidenced. | Inventory growth and higher holding costs weaken throughput/liquidity. |
| Reasonable action: continue only with guardrails. | Prototype action: REASSESS / PAUSE-SCALE. |

## One path to narrate

Q2 inventory evidence  →  throughput/liquidity assumption  →  inventory and holding-cost exposure  →  aggressive scenario  →  REASSESS

# 4. Your 60-second pitch

SAY THIS Companies make high-stakes strategic bets using evidence scattered across filings, reports and management claims. A normal AI answer can summarize those documents, but the answer is difficult to rewind, recompute and audit. I built a strategy time machine in Neo4j. It represents a strategic bet as assumptions, dated evidence, dependency paths, exposures, alternative scenarios and a pre-committed tripwire. I use Zillow Offers as a historical replay. First, the graph behaves as if today were 10 February 2021. Then I move the cutoff to 5 August 2021. New Q2 evidence becomes eligible, the assumption state recomputes, and the graph exposes why aggressive principal iBuying becomes less defensible relative to capital-light or hybrid alternatives. The claim is not that the graph predicted Zillow's failure. The claim is that it produced a traceable, decision-relevant change without importing hindsight.

## Three-minute demo beats

| Time | Show | Say |
| --- | --- | --- |
| 0:00–0:30 | Problem | Historical strategy analysis leaks hindsight; preserve what was knowable. |
| 0:30–1:00 | Graph | Bet → scenarios → assumptions → dated evidence → exposures. |
| 1:00–1:35 | T0 | Confidence and liquidity exist, but losses and unknown dependencies justify guardrails. |
| 1:35–2:10 | Q2 | Only the date changes; inventory and holding-cost evidence now weakens the bet. |
| 2:10–2:35 | Scenario + tripwire | Aggressive ownership concentrates exposure; prototype guardrail fires. |
| 2:35–3:00 | Why graph / next | Persistence, recomputation and traceability; next test vs blinded LLM and mixed outcomes. |

# 5. Scope gates and emergency decisions

| Version | What it contains | Verdict |
| --- | --- | --- |
| GREEN | Graph + two cutoffs + scenario + tripwire + optional LLM explanation | Excellent |
| YELLOW | Neo4j Browser only: seed + two cutoff queries + one exposure path | Successful hack |
| RED | Seeded graph + one working cutoff + honest blocked/learning explanation | Still demoable |

HARD STOP At 16:00, stop adding features. A stable Neo4j Browser demo is worth more than a broken custom interface.

## If something breaks

| Symptom | Immediate move |
| --- | --- |
| Seed script errors | Copy the exact error and the failing Cypher block to ChatGPT; do not randomly edit the ontology. |
| Query returns nothing | Run the final count query, then match the node IDs used by that query. |
| Graph appears as a table | Switch the Neo4j result visualization to Graph. |
| Parameter command fails | Replace date($cutoff) with the literal date('2021-02-10'). |
| LLM integration fails | Remove it. Narrate the graph output yourself. |
| Less than 60 minutes remain | Freeze on YELLOW. Save queries, take screenshots, rehearse. |

## Do not build tomorrow

All seven historical checkpoints.

A complete automated document-ingestion pipeline.

Five-run/two-model LLM benchmarking.

Production scoring, security, billing, onboarding or monitoring.

A polished dashboard before the graph itself works.

# 6. Evidence integrity — the product starts here

CORRECTION DISCOVERED WHILE PREPARING THIS KIT Zillow's 2020 Form 10-K was filed on 12 February 2021. It is forbidden at the 10 February checkpoint. The starter graph uses the 10 February earnings release plus the already-public 2019 10-K at T0.

| Public from | Evidence | T0? | Q2? |
| --- | --- | --- | --- |
| 19 Feb 2020 | 2019 10-K: inventory/holding exposure | Yes | Yes |
| 10 Feb 2021 | Q4/FY2020 management confidence | Yes | Yes |
| 10 Feb 2021 | Homes loss: $320.254m FY2020 | Yes | Yes |
| 10 Feb 2021 | Cash and investments: $3.9bn | Yes | Yes |
| 12 Feb 2021 | 2020 10-K | No | Yes |
| 5 Aug 2021 | 2,086 homes sold; $772m revenue | No | Yes |
| 5 Aug 2021 | Inventory $1.169601bn vs $491.293m | No | Yes |
| 5 Aug 2021 | Holding costs $5.3m vs $2.6m | No | Yes |

## Sources

SEC 2019 Form 10-K filing detail

SEC Q4/FY2020 earnings release

SEC 2020 Form 10-K

SEC Q2 2021 Form 10-Q

Global AI Construct Berlin event

## Prepared files

README_FIRST.md — operating plan and scope gates.

01_seed_graph.cypher — copy-paste Neo4j graph.

02_demo_queries.cypher — exact demonstration order.

03_demo_script.md — pitch, demo narration and judge answers.

04_evidence_manifest.csv — point-in-time source register.

05_optional_blinded_llm_prompt.md — only after the core demo works.

06_optional_coding_agent_prompt.md — only if you add a tiny interface.

FINAL OPERATING RULE You do not need to hold the whole product in your head. At each moment, build the smallest next thing that makes the final demo more real.